Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30-06-2025 |
| --- | --- |
| Team ID | LTVIP2025TMID43096 |
| Project Name | Flight Finder: Navigating Your Air Travel Options |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & Setup | USN-1 | USN-1: Register as customer, admin, operator | 3 | High | Lakshmi |
|  |  | USN-2 | USN-2: Login logic with role check | 3 | High | Raju |
|  |  | USN-3 | USN-3: Setup MongoDB & backend | 2 | High | Sameer |
| Sprint 2 | Flight Management | USN-4 | USN-4: Add flight (flight operator) | 3 | High | Afrid |
|  |  | USN-5 | USN-5: View and filter flights (search) | 2 | High | Afrid |
| Sprint 3 | Booking System | USN-6 | USN-6: Book flight & input passenger data | 3 | Medium | Raju |
|  |  | USN-7 | USN-7: Cancel booking | 2 | Medium | Raju |
| Sprint 4 | Admin Management | USN-8 | USN-8: Approve/reject operator registration | 2 | Medium | Sameer |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 01 July 2025 | 06 July 2025 | 20 | 06 July 2025 |
| Sprint-2 | 20 | 6 Days | 08 July 2025 | 13 July 2025 | 18 | 13 July 2025 |
| Sprint-3 | 20 | 6 Days | 15 July 2025 | 20 July 2025 | 17 | 21 July 2025 |
| Sprint-4 | 20 | 6 Days | 22 July 2025 | 27 July 2025 | 20 | 27 July 2025 |

Velocity Formula:

Let’s say total story points = 20, total sprints = 4

Average Velocity V=204=5V = \frac{20}{4} = 5V=420​=5 story points/sprint

If we assume a fixed sprint duration = 5 days:

Estimated Total Duration = 205×5=20\frac{20}{5} \times 5 = 20520​×5=20 days

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts